SAST Delivery & Rollout Automated Reporting (DEV-460)

Automated Scheduled Status Delivery, Rollout Roadmaps & Risk Mitigations

| Ticket ID: | DEV-460 (https://glynac.atlassian.net/browse/DEV-460) |
| --- | --- |
| Delivery Status: | Done / Resolved on 2026-08-31 |
| Owner / Team: | @DevOps |
| Schedule: | Every Monday at 09:00 AM UTC (cron: 0 9 * * 1) |

# 1. Executive Summary & Delivery Status

Based on the analysis of DEV-460: Proof of Concept – SAST Integration in CI/CD Pipeline, the SAST integration has been successfully completed and validated. The primary tool chosen is Semgrep for its low scan latency (<10s) and native SARIF support. The key outcome demonstrated 100% detection of High/Critical vulnerabilities in Flask/Django test cases with <8 seconds total pipeline overhead.

# 2. Recommended Next Delivery Actions (Rollout Roadmap)

| Phase & Timeline | Owner | Key Action | Goal |
| --- | --- | --- | --- |
| Phase 2: Multi-Service Expansion (Immediate) | @DevOps | Enable non-blocking SAST scans across all backend services. | Collect baseline security telemetry without developer friction. |
| Phase 3: Feedback & Tuning (2-4 Weeks) | Security Lead / @DevOps | Review Security dashboard, tune .semgrepignore and rules. | Eliminate false positives and prevent alert fatigue. |
| Phase 4: Enforcement (End of Month) | DevOps / Eng Manager | Transition High/Critical findings to blocking status (exit-code: 1). | Prevent critical vulnerabilities from merging into production. |

# 3. Risk Mitigation & Blocker Assessment

• Alert Fatigue: Mitigated by maintaining a strict High/Critical focus and actionable inline remediation snippets.

• Vault Dependency: Mitigated by implementing resilient fallback handling in ci.yml and monitoring Vault cluster health.

• Scope Creep: Mitigated by sticking strictly to baseline rulesets until Phase 4 stabilizes.

• Blockers: None identified. All technical hurdles (Vault integration, scan speed, accuracy) have cleared.

# 4. Automation Architecture

• Script: tasks/sast_report_automation/send_sast_report.py (Slack, Teams, Discord dispatcher)

• Workflow: .github/workflows/sast_report_schedule.yml (Scheduled Monday 09:00 UTC)

• Vault Secrets: AppRole retrieval of webhook endpoints at secret/data/ci/sast